BAM Online Meeting

April 19, 2007

Team Members Present:

Richard  Bornhorst

Kathryn  Poole

Deepak  Janardhanan

Robert Grillo

Shubh Krishna

Meeting length: 60 minutes

- Discussion of analysis plan

  - Need to modify matlab post-processing code to fix the cumulative transition values

  - Once matlab coding is fixed, the group can execute parametric runs and evaluate results

  - Kathryn and Shubh will write up bulleted information regarding the analysis and Rick and/or Rob will translate them into the final report

  - There is not enough time to evaluate all the parameters in great depth.  The focus of BAM is the model itself, rather than the inputs.  In future work, other modeling sources could be utilized to produce more sophisticated inputs.

- Final report issues

  - Sections still required:

    - Analysis

    - Lessons Learned

    - Future Work

      - Conversion to a stochastic model

      - Including behavioral changes

      - Increasing sophistication

    - Conclusions

    - Project Progress Appendix

  - Some information, like the analysis plan, will be back written to show how BAM was continuously re-scoped

- Preparations for dry run presentation

  - A draft version of the final presentation is available for modification when possible, but completing the final report takes priority

  - Ideally the group would like to do the dry run presentation on Thursday, May 3rd

- Project website

  - Since web space availability is still unknown, Deepak will transfer and zip the information from the BAM google workspace, so it is readily available for posting

- Agree to online meeting on Monday, April 23 at 8:30 p.m.

- Action items and assignment of responsibilities:

  - All group members should have editorial feedback prepared for the next meeting

  - Need to email baseline results to Dr. Liu

  - Rick – final report editing

  - Kathryn – parametric analysis runs

  - Shubh – parametric analysis runs/Excel model description

  - Deepak – matlab post-processing code/parametric analysis runs

  - Rob –  project progress appendix